# Splunk UEBA Proof of Value

## Horizon Blue Cross Blue Shield of New Jersey

Document: Mutual Activity Plan & Success Criteria
Environment: On-prem Splunk Enterprise Security — Dev
Date: June 2026
Splunk: Trent Singleton (AE) · Jordan Codrey (SE) · Fred McGhee (SA)
Horizon: Anne Sun · Laurence Klose · Greg Barnes

## Purpose

Evaluate Splunk User and Entity Behavior Analytics (UEBA) as a native capability within Splunk Enterprise Security Premier — replacing parallel Exabeam workflows with behavioral detections, Risk-Based Alerting (RBA), and analyst triage inside Splunk (including coordination with ReliaQuest where applicable).

POC scope: On-prem ES Dev search head only. No separate UEBA servers. No production changes.

Initial detection focus: Windows authentication behavior (unusual device access, domain, and error patterns). Additional use cases (e.g. RDP-specific, data exfiltration) are out of scope unless Dev data and schedule allow.

## Mutual Activity Plan

| Phase | Activity | Splunk owner | Horizon owner | Target date |
| --- | --- | --- | --- | --- |
| 1. Align | Kickoff — confirm goals, stakeholders, and success criteria | Jordan / Fred | Anne / Laurence |  |
|  | Document top insider-threat scenarios and Exabeam pain points to compare against | Fred | Greg / Jonathan / Gary |  |
|  | Confirm ReliaQuest / MSSP triage workflow expectations | Jordan | Anne / Laurence |  |
| 2. Platform | Upgrade ES Dev to 8.5 (or agreed minimum) | Fred (support) | Anne / Fernando |  |
|  | Validate search-head capacity for UEBA workloads | Fred | Anne / Fernando |  |
| 3. Data | Confirm Authentication CIM data and Asset & Identity enrichment in Dev | Fred | Laurence |  |
|  | Run agreed validation searches; close parsing gaps | Fred | Laurence |  |
| 4. Install | Provide VOC access; install UEBA apps + content on ES Dev search head | Nerayo / Fred | Anne |  |
|  | Complete UEBA configuration checklist | Fred | Laurence |  |
| 5. Baseline | ~30-day warm-up — allow models to learn normal behavior | Fred (monitor) | Anne / Laurence |  |
|  | Biweekly working sessions during baseline and validation | Fred | Anne / Laurence |  |
| 6. Validate | Review findings, tune exclusions; validate RBA risk scoring | Fred | Gary / Laurence |  |
|  | Analyst walkthrough: UEBA → ES investigation (vs Exabeam today) | Fred | Gary |  |
| 7. Close | POC readout and go / no-go recommendation | Trent / Jordan | Greg Barnes |  |

Cadence: Biweekly working session during install, baseline, and validation phases.

## Success Criteria

| Use case | Success criteria | Yes / No | Date |
| --- | --- | --- | --- |
| Confirm UEBA deployment and integration with Splunk Enterprise Security | UEBA is operational on the ES Dev search head with no separate UEBA infrastructure |  |  |
|  | UEBA detections are enabled and visible in ES Content Management |  |  |
|  | Configuration checklist complete — no blocking install errors |  |  |
| Confirm data prerequisites | Authentication datamodel is populated with Windows logon data in Dev |  |  |
|  | Asset & Identity enrichment resolves users and devices for reviewed findings |  |  |
| Allow UEBA to learn normal user and entity behavior | ~30-day baseline period completed before findings are judged |  |  |
|  | Baselines appear reasonable for Dev auth patterns (Horizon team confirms) |  |  |
|  | False positives during warm-up are tunable without breaking true positives |  |  |
| Identify or validate real-world risk scenarios | UEBA produces behavioral findings (e.g. unusual device access, domain, or auth errors) |  |  |
|  | Findings flow into ES risk scores (RBA) with actionable context |  |  |
|  | At least one priority insider-threat scenario Horizon cares about is demonstrated or mapped to a finding |  |  |
| Assess usability of UEBA dashboards and investigation tools | Analysts can triage a UEBA finding in ES without Exabeam |  |  |
|  | Workflow supports ReliaQuest / MSSP handoff (or gap is documented) |  |  |
|  | Time to understand who / what / why risky is equal to or better than current process |  |  |
| Measure alert volume and false positive rates | Alert noise is reduced vs duplicative Exabeam + ES correlation for comparable scenarios (team documents comparison) |  |  |
|  | Sampled findings are actionable — analysts agree a majority warrant review (target agreed at kickoff) |  |  |

## POC decision

Horizon and Splunk agree the criteria above are met → recommend evaluation of ES Premier / UEBA for production ahead of the October 2026 renewal discussion.

## Sign-off

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Splunk AE | Trent Singleton |  |  |
| Splunk SE | Jordan Codrey |  |  |
| Splunk SA | Fred McGhee |  |  |
| Horizon — Splunk admin | Anne Sun |  |  |
| Horizon — Splunk KM | Laurence Klose |  |  |
| Horizon — Security leadership | Greg Barnes |  |  |

Technical data prerequisites (CIM fields, validation searches, ES/CMP versions) are documented separately in the Splunk team’s data readiness note.